LEAVE MANAGEMENT SYSTEM

Full Project Blueprint & Execution Plan

A MERN-Stack Enterprise Application

Full Stack Web Development — Semester Lab Project

Team

Nithilan

Muskan

Mohnish

Stack: MongoDB · Express · React · Node.js   |   Duration: 12 Weeks   |   Team of 3

Table of Contents

# 1. Project Overview

The Leave Management System (LMS) is a web-based enterprise application that digitizes how an organization handles employee leave. Employees apply for leave online; their managers review and approve or reject requests; and HR/Admin oversees the whole process, manages leave policies, and views organization-wide reports. It replaces the messy email-and-paper process most places still use.

Why this is a strong enterprise project: It has the exact anatomy examiners look for: multiple distinct roles with different permissions, a real multi-stage approval workflow, an audit trail of every action, role-specific dashboards, notifications, and reporting. Every one of these maps directly to a Full Stack syllabus topic.

### Core objective

Build a production-quality MERN application where a leave request flows through a proper approval chain, every action is recorded, and each of the three user roles sees a tailored view of the system. The app should be fully working first, then hardened with professional engineering practices (auth, tests, Docker, CI/CD, deployment, documentation).

# 2. User Roles & Permissions

Three roles define the entire system. Getting these clear upfront makes everything else — the database, the API, the UI, and the team split — fall into place.

| Role | Who they are | What they can do |
| --- | --- | --- |
| Employee | Any staff member | Apply for leave, view own leave history & balance, cancel a pending request, receive status notifications, give feedback |
| Manager | Team lead / reporting head | View their team's requests, approve or reject with a comment, see team leave calendar, view team reports |
| HR / Admin | HR department | Manage all users, define leave types & policies, set leave balances, view org-wide reports, handle escalations, override decisions |

### The permission principle

Each role sees only what it should. An employee can never see another employee's requests. A manager sees only their own team. HR sees everything. This is enforced on the backend (never trust the frontend) using role-based access control (RBAC) middleware that checks the user's role on every protected route.

Viva tip: Be ready to explain WHY authorization is enforced on the backend and not just by hiding buttons on the frontend. Answer: because anyone can bypass the UI and call the API directly, so the server must be the source of truth for permissions.

# 3. The Approval Workflow

This is the heart of the system — the flow that makes it 'enterprise'. A leave request moves through clearly defined states:

- Employee submits a request. State becomes PENDING. The system checks they have enough leave balance.

- Manager is notified and reviews the request against the team calendar.

- Manager approves or rejects with a comment. State becomes APPROVED or REJECTED.

- On approval, the employee's leave balance is deducted and they're notified.

- Escalation (optional): if a manager doesn't act within N days, HR is notified and can step in.

#### Leave request states

| State | Meaning | Who set it |
| --- | --- | --- |
| PENDING | Awaiting manager decision | System (on submit) |
| APPROVED | Leave granted, balance deducted | Manager / HR |
| REJECTED | Leave denied with reason | Manager / HR |
| CANCELLED | Withdrawn by employee before decision | Employee |
| ESCALATED | Overdue, raised to HR | System (scheduled job) |

# 4. Feature List (Scoped)

Features are split into MUST-HAVE (build these first — they are the graded core) and NICE-TO-HAVE (add only once the core is solid). This discipline is what keeps a 12-week solo-evaluated project finishable.

### Must-have features (the core)

- Authentication & authorization — register/login, JWT-based, three roles with RBAC.

- Employee: apply for leave — pick leave type, date range, reason; live balance check.

- Employee: dashboard — leave balance by type, list of past & pending requests with status.

- Manager: approval queue — see pending team requests, approve/reject with a comment.

- HR/Admin: user management — add/edit/deactivate users, assign roles and managers.

- HR/Admin: leave policy management — define leave types (casual, sick, earned) and annual quotas.

- Leave balance tracking — automatic deduction on approval, per leave type.

- Audit trail — every state change is logged with who, what, and when.

- Role-specific dashboards — each role lands on a different home view.

### Nice-to-have features (if time allows)

- Email notifications — notify on submit, approve, reject (via Nodemailer).

- Escalation job — scheduled task flags overdue requests to HR.

- Team leave calendar — visual calendar of who's off when.

- Reports & analytics — charts of leave taken by month, department, type.

- Post-leave feedback / comments — thread on each request.

- PDF export — download a leave report or approval letter.

Scope discipline: If you finish all must-haves by week 8, you're in great shape. Add nice-to-haves one at a time. Never start a nice-to-have while a must-have is incomplete — a finished small app always beats an unfinished ambitious one.

# 5. Data Model (MongoDB Collections)

Four core collections drive the whole system. Because MongoDB is document-based, related data can be referenced by ObjectId (like foreign keys).

### users

{ _id: ObjectId, name: String, email: String, // unique password: String, // bcrypt hash role: String, // 'employee' ¦ 'manager' ¦ 'hr' department: String, manager: ObjectId, // ref -> users (this employee's manager) isActive: Boolean, createdAt: Date }

### leaveTypes

{ _id: ObjectId, name: String, // 'Casual', 'Sick', 'Earned' annualQuota: Number, // e.g. 12 days per year description: String }

### leaveBalances

{ _id: ObjectId, user: ObjectId, // ref -> users leaveType: ObjectId, // ref -> leaveTypes total: Number, // allotted used: Number, // consumed remaining: Number // total - used }

### leaveRequests

{ _id: ObjectId, employee: ObjectId, // ref -> users leaveType: ObjectId, // ref -> leaveTypes startDate: Date, endDate: Date, days: Number, reason: String, status: String, // PENDING ¦ APPROVED ¦ REJECTED ¦ CANCELLED ¦ ESCALATED reviewedBy: ObjectId, // ref -> users (the manager/HR) reviewComment: String, createdAt: Date, updatedAt: Date }

### auditLogs

{ _id: ObjectId, request: ObjectId, // ref -> leaveRequests action: String, // 'CREATED','APPROVED','REJECTED','CANCELLED','ESCALATED' performedBy: ObjectId, // ref -> users timestamp: Date, details: String }

Relationships explained: A user has one manager (self-reference). A user has many leaveBalances (one per leave type). A leaveRequest belongs to one employee and one leaveType. Every leaveRequest generates multiple auditLogs over its lifetime. This is a clean, normalized design you can defend in a viva.

# 6. System Architecture

The app follows a standard three-tier MERN architecture with a cleanly layered backend. Keeping layers separate is exactly the 'clean architecture' the professional layer rewards.

### High-level flow

┌─────────────┐ HTTP/JSON ┌──────────────┐ ┌──────────┐ │ React │ <--------------> │ Express API │ <--> │ MongoDB │ │ (frontend) │ (Axios calls) │ (backend) │ │ (Atlas) │ └─────────────┘ └──────────────┘ └──────────┘ Redux/Context Layered: Mongoose React Router routes -> controllers models Bootstrap/MUI -> services -> models

### Backend layering (very important for clean-code marks)

| Layer | Responsibility | Example file |
| --- | --- | --- |
| Routes | Define endpoints, attach middleware | routes/leaveRoutes.js |
| Controllers | Parse request, call service, send response | controllers/leaveController.js |
| Services | Business logic (balance checks, state changes) | services/leaveService.js |
| Models | Mongoose schemas & DB access | models/LeaveRequest.js |
| Middleware | Auth, RBAC, validation, error handling | middleware/auth.js |
| Why layering matters: When an examiner asks 'where does the balance-deduction logic live?', you point to the service layer — not buried in a route handler. Separation of concerns makes the code testable and is a direct signal of engineering maturity. |

### Recommended folder structure

leave-management-system/ ├── client/ # React frontend │ ├── src/ │ │ ├── components/ # reusable UI pieces │ │ ├── pages/ # route-level pages per role │ │ ├── context/ or store/ # global auth & state │ │ ├── services/ # axios API calls │ │ └── utils/ │ └── package.json ├── server/ # Express backend │ ├── config/ # db connection, env │ ├── models/ │ ├── routes/ │ ├── controllers/ │ ├── services/ │ ├── middleware/ │ ├── tests/ │ └── server.js ├── docker-compose.yml ├── .env.example └── README.md

# 7. Technology Stack

| Concern | Technology | Why |
| --- | --- | --- |
| Frontend | React + React Router | SPA with role-based routing |
| State | Context API or Redux Toolkit | Manage auth & user globally |
| Styling | Material-UI or Bootstrap | Fast, professional UI |
| HTTP | Axios | API calls with interceptors for JWT |
| Backend | Node.js + Express | REST API |
| Database | MongoDB + Mongoose | Flexible documents, easy modeling |
| Auth | JWT + bcrypt | Stateless auth, hashed passwords |
| Validation | express-validator | Server-side input validation |
| Testing | Jest + Supertest | Unit + API integration tests |
| Docs | Swagger (swagger-ui-express) | Interactive API documentation |
| Container | Docker + docker-compose | One-command run |
| CI/CD | GitHub Actions | Auto-run tests on push |
| Deploy | Render / Railway (API+DB), Vercel (client) | Free-tier hosting |
| Note on current tooling: Free-tier hosting options and their limits change over time — verify the current offerings of Render, Railway, Vercel, and MongoDB Atlas when you reach the deployment stage. The overall approach stays the same regardless of provider. |

# 8. Core API Endpoints

A clean, RESTful API surface. All /api routes except auth are protected by JWT; role-restricted routes add RBAC middleware.

| Method & Path | Role | Purpose |
| --- | --- | --- |
| POST /api/auth/register | Public | Create account |
| POST /api/auth/login | Public | Login, returns JWT |
| GET /api/leaves/me | Employee | My leave requests |
| POST /api/leaves | Employee | Apply for leave |
| PATCH /api/leaves/:id/cancel | Employee | Cancel own pending request |
| GET /api/leaves/team | Manager | Team's pending requests |
| PATCH /api/leaves/:id/approve | Manager/HR | Approve a request |
| PATCH /api/leaves/:id/reject | Manager/HR | Reject with comment |
| GET /api/users | HR | List all users |
| POST /api/users | HR | Create/onboard a user |
| POST /api/leave-types | HR | Define a leave type |
| GET /api/reports/summary | HR/Manager | Aggregated leave report |
| GET /api/audit/:requestId | HR | Audit trail for a request |

# 9. Team Ownership Split (3 Members)

Since each of you is individually evaluated on the WHOLE project, this split assigns a primary ownership area per person — the part you go deepest on and can answer any question about — while everyone still understands the full system. Organize by role-vertical, so each person owns a complete slice from frontend to backend.

| Member | Primary ownership | Covers |
| --- | --- | --- |
| Nithilan | Auth + Employee vertical + Project spine | JWT auth, RBAC middleware, employee apply/dashboard flow, DB models, shared architecture |
| Muskan | Manager vertical + Workflow engine | Approval/rejection logic, leave-balance service, team views, audit trail, notifications |
| Mohnish | HR/Admin vertical + Reporting + DevOps | User & policy management, reports/analytics, Docker, CI/CD, deployment, Swagger docs |
| Important for your evaluation format: Because your faculty questions each person on the entire project, hold a weekly 30-minute 'code walkthrough' where each person explains what they built to the other two. By week 12, all three of you can confidently explain every layer — which is exactly what the individual viva rewards. |

### Shared responsibilities (everyone)

- Agree on the data model and API contract together in week 1 — this prevents integration pain later.

- Each person writes tests for their own modules.

- Each person writes the documentation for their own part of the README.

- Use feature branches and pull requests so everyone reviews each other's code (great viva talking point).

# 10. The 12-Week Timeline

The golden rule: build a working app first, then layer the professional practices. The plan front-loads the core so you're never scrambling to make it work at the end — the last weeks are for hardening and polish, not firefighting.

### Phase 1 — Foundation (Weeks 1–2)

- Week 1: Finalize requirements, roles, data model, and API contract together. Set up the GitHub repo, folder structure, and a shared task board (GitHub Projects/Trello). Initialize both client and server.

- Week 2: Set up MongoDB Atlas connection. Build the User model and full authentication (register, login, JWT, bcrypt). Build RBAC middleware. Everyone gets the project running locally.

Milestone 1 (end of week 2): A user can register, log in, and hit a protected route that checks their role. The skeleton is alive.

### Phase 2 — Core Features (Weeks 3–7)

- Week 3: Leave types & leave balances (models + HR management endpoints). Employee 'apply for leave' backend with balance validation.

- Week 4: Employee frontend — apply form, personal dashboard, request history. Wire up Axios + global auth state.

- Week 5: Manager vertical — approval queue backend + frontend, approve/reject with comments, balance deduction on approval.

- Week 6: HR/Admin vertical — user management, policy management, assigning managers and balances. Audit trail logging on every state change.

- Week 7: Role-specific dashboards polished. Integrate all three verticals. End-to-end test the full workflow manually.

Milestone 2 (end of week 7): All MUST-HAVE features work end to end: an employee applies, a manager approves, balance updates, HR oversees, and every action is audited. This is a complete, gradeable app.

### Phase 3 — Professional Hardening (Weeks 8–10)

- Week 8: Testing — Jest unit tests for services, Supertest API integration tests. Centralized error handling and consistent validation across all endpoints.

- Week 9: Dockerize (Dockerfile for client & server, docker-compose). Swagger API documentation. Environment/secrets management with .env.

- Week 10: Deployment — API + DB to Render/Railway, client to Vercel. Set up GitHub Actions CI to run tests on every push.

Milestone 3 (end of week 10): The app is live at a real URL, containerized, tested automatically on every push, and documented. This is the 'industry-grade' layer complete.

### Phase 4 — Polish, Extras & Prep (Weeks 11–12)

- Week 11: Add 1–2 nice-to-have features if stable (email notifications, escalation job, reports/charts, or team calendar). UI polish pass for a professional look.

- Week 12: Write the full README, record a demo video/screenshots, do a final bug sweep, and — critically — rehearse the viva. Each member practices explaining every layer.

Buffer built in: Notice weeks 11–12 are deliberately light on new work. That's your buffer. If earlier phases slip (they usually do), you have room to catch up without sacrificing the core.

# 11. Professional Practices Checklist

This is the layer that turns a working app into an industry-relevant one. Treat it as a checklist to tick off during Phase 3.

| Practice | What it means | Tool |
| --- | --- | --- |
| Clean architecture | Layered backend, separated concerns | Folder structure |
| Auth done right | JWT, hashed passwords, protected routes, RBAC | jsonwebtoken, bcrypt |
| Validation | Every input validated server-side | express-validator |
| Error handling | Central handler, correct status codes | Express middleware |
| Testing | Unit + integration tests | Jest, Supertest |
| API docs | Interactive endpoint documentation | Swagger |
| Config & secrets | No secrets in code, .env + .env.example | dotenv |
| Containerization | Runs anywhere with one command | Docker, compose |
| CI/CD | Tests auto-run on every push | GitHub Actions |
| Deployment | Live, publicly accessible URL | Render/Railway/Vercel |
| Documentation | README: setup, architecture, screenshots | Markdown |
| Version control | Meaningful commits, branches, PRs | Git/GitHub |

# 12. Git & Collaboration Workflow

Good Git hygiene is itself an evaluation signal and prevents the classic team disaster of everyone editing main at once.

- Protect main. No one commits directly to main; it always stays working.

- Feature branches. Each task gets a branch, e.g. feature/leave-apply or fix/balance-bug.

- Pull requests. Open a PR to merge; another teammate reviews before merging.

- Meaningful commits. Write clear messages ('Add balance deduction on approval'), not 'update' or 'fix stuff'.

- Pull often. Start each session by pulling main to avoid painful conflicts.

Viva gold: A clean Git history with branches, meaningful commits, and PR reviews is concrete proof of professional teamwork. Examiners love opening the commit history — make sure yours tells a good story.

# 13. Evaluation Preparation

Because each of you is questioned individually on the entire project, preparation is as important as building. Here's how to be ready.

### Questions you WILL likely be asked

- Walk me through what happens when an employee clicks 'Apply for Leave' — from the button to the database and back.

- Where and how do you enforce that a manager can only see their own team's requests?

- How is the password stored? Why not in plain text? What is hashing vs encryption?

- What is JWT? What's inside the token? How does the server verify it?

- Why did you separate controllers from services? What goes where?

- How does the leave balance get deducted, and how do you prevent it going negative?

- Show me your audit trail — how do you know who approved what and when?

- What happens if two requests are approved at the same time? (concurrency)

- How would you scale this / what would you improve with more time?

### How to prepare

- Every member must be able to trace one full request end to end, touching every layer.

- Do weekly walkthroughs so no one has blind spots in areas they didn't primarily build.

- Keep a short 'architecture cheat sheet' — the data model diagram, the request flow, and the folder structure — and revise it before the viva.

- Be honest about trade-offs. Saying 'we kept escalation simple to finish the core well' is a mature, strong answer.

# 14. Immediate Next Steps

- Confirm this plan with your team (Nithilan, Muskan, Mohnish) and with your faculty if a proposal/abstract is required.

- Set up the repo and folder structure together in your first working session.

- Agree the data model and API contract as a team before anyone writes feature code.

- Start with authentication — it unblocks every other feature.

Final word: You've made three good decisions already: a safe, enterprise-shaped domain; the MERN stack that lets everyone work everywhere; and a commitment to the professional layer. Execute the core cleanly, keep the scope disciplined, and rehearse your explanations. That combination scores extremely well.

When you're ready to start building, come back and I can help you scaffold any part — the auth system, the Mongoose models, a specific API endpoint, a React page, the Docker setup, the CI pipeline, or the Swagger docs. Just say which piece you want to tackle first.